## Slide 1
Operations Digital Delivery – June 2026
THRE360 ENERGY
Under Budget
All initiatives
No Added Cost
Emergent work absorbed
Reg 5 KPIs
No observations raised
2 Adoption Gates
COSHH 365 & Omega IM
Digital Initiatives
KPI Dashboard: Centralisation & AIRB complete; NEO Next rollout live; automation in progress.
  Omega 365 — Incident Management: Live
  Omega 365 — Action Management: Live (Quality rollout delayed)
COSHH 365: Live; adoption gate approved
Salus Suite: In progress; delayed by Safety Case priorities; training commenced
BP Andrew & NEO Transition: Active
Reg 5 Support: Active
Training & Competence: Vendor selection in progress
CMMS: Final vendor selection in progress
Chronos Developments
Live
HR Dashboards: Live
Service Orders / Agreements: Live
New Start Forms: Live
Resource Utilisation: Live
Purchase Requisitions: Live
In Progress
Expenses Enhancements: Complete; rollout in progress
AP Register: User testing
Sales Invoicing: User testing
New Development Scoping
AP Month-End Automation
Goods Receipt & Manifest
Budget Management (Actual vs Budget)
Forward View & Pipeline
Complete remaining capitalisation initiatives
Continue BP Andrew transition support
Progress Salus Suite rollout
Finalise CMMS selection
Finalise Training & Competence system selection and roll-out
Prepare next 6-month capitalisation programme
Thre360 Energy | Confidential | June 2026
Operations Digital Delivery